Date: May 5, 2016

Subject:  Meeting at the Rockford Township Hall with the City of St Michael

to discuss the proposed extension of Division St to Halsey Avenue

Attendees:  Karen McDougall, Greg Haften, Steve Bot, Ed Haller, Greg Eckblad

Positive impacts to this area

- $1,500 savings per year for maintaining the proposed improvement

- Public Safety, having a continuous roadway to Halsey that can handle emergency equipment in all weather conditions.  The portion of Halsey that passes through the farmstead to Halsey Ave could fail in some weather conditions.  One example would be fire protection at the North end of Halsey.

- Maintenance of the Lift Station

- ADT may drop on Halsey Ave.  More people may use Division St if the roadway is revised per the proposal.

Other Items that were discussed

- The landowners of this property have acquired all rights of way that are required to do this project.  Brad Burns has been paid for his easement ($16,000).  Other parties that R/W of acquired was with other types of agreements rather than money.

- No annexations are proposed in this area.

- The City of St Michael maintains this roadway.  To date the City of St Michael maintains 3500 lin ft and Rockford Twp. maintains 1,300 lin ft of shared Division Streets.

- All previous Division Streets were built and costs were 50/50 between the townships in the past.

- Miller Trucking has submitted an approximate cost of $67,000 + - to construct this road.  Ed brought up the fact that their estimate did not estimate enough common excavation costs for this project.  The owners are

Page 2

proposing to salvage the existing gravel from the driveway and place is                on the new construction.  Both parties have different thought about this item.   We discussed that we have Bituminous Roadway Standards that we will send to the City of St Michael.

- What percentages would each party be responsible for?

- Construction if it happens would probably not happen till 2017.

I think that I covered all items that were discussed at the meeting.