Rockford Township

Road Inspection Notes - May 2, 2015											   					Revised 5/21/15

The road inspection began at 8 a.m.  All board members were present.  We used the township pickup.

45th Street SE - viewed the road and area.

Eaken & 44th Street SE - met with the property owners, Scott & Kathy to view the road and right of way.  The SE property stake was located.   Not all of the property corners were located before our visit to the site; Beacon map showed the road closer to the NE lot corner.

42nd Street SE - viewed the road, revisited a possible cul-de-sac location.  Noted the culvert under Ebersole on the corner; possible future projects extending this and like culverts.

Eaken Avenue SE - viewed neighborhood for junk complaint; questioned if 3984 Eaken received a driveway permit, since the culvert was 15”, the driveway sloped onto the road, and there was silt in the ditch.

Farmington Bridge Road - marked area that needed to have repaired.

Feldman Avenue SE - viewed the granite application.

30th Street SE - viewed cul-de-sac that was constructed.  Complimented the road crew on their work.

Clearwater Forest - viewed the area, saw a fish house in the SE area.

Division Ave. East - Hanover shared road - noted the cracking on the South side, most likely was widened and paved over bad sub grade.  This was a City of Hanover project.

Division Avenue - Dixon's road in St. Michael - At the end of West Division Avenue between the house and farm structures, noted the continuation of the road is completely on private property.

Halsey Ave. SE - viewed a new house construction site; possible erosion issue.

6th Street SE - viewed the road and area.

9th Street SE (east) and Hamilton Avenue SE - Looked at the chip sealing.  The whole area needs to be redone East of 7396.  Contact the contractor, ask them to come out and inspect.

Norm's Wayside - met with Norm to view his driveway that accessed the township road.    Norm was informed the driveway may be on his neighbor's property to the east; he needs to work with that neighbor for permission for any changes to their property.  There was also a question on who would obtain the driveway permit.

The road inspection ended at 11:14 a.m.

Notes taken by Karen McDougall